## Slide 1: Week 4

## Slide 2: Last week I said I would do…
Weekend extension of release (done by Monday):
Fix the SSH connection.
Objectives for Next Week:
Code the perimetry Reading GUI.(GUI0)
Code the transformation function.
Review and produce final experiment description.
Weekend extension of release (done by Monday):
Fix the SSH connection.
Objectives for Next Week:
Code the perimetry Reading GUI.(GUI0)
Code the transformation function.
Review and produce final experiment description.

## Slide 3: Actually I’ve done
Weekend extension of release (done by Monday):
Fix the SSH connection.
Objectives for Next Week:
Code the perimetry Reading GUI.(GUI0)
Code the transformation function.
Review and produce final experiment description.

## Slide 4: New script:HMD_fov_measure.py
Allows me to measure how much of the VR screen is usable.

## Slide 7: New Script:Perimetry_Reader.py
Allows us to measure the borders of the users visual field on the screen.
-Missing, not running properly.

## Slide 8: Not achieved this week: transforms.
Transform function.
  Created using the output of Perimetry_reader.py
  Programmed using the results from HMD_fov_measure.py

## Slide 9: Unexpected issues have come up
Where do I put the cameras?
  I taped them to the VR set, but it is eyeballed.
  Best answer: place them such that their framed intertwine ar the nose.
  Shortcut: Compensate for lack of coordination with the transforms.
The resolution on the sides is not good at all.
  Running HMD_fov_measure.py yesterday I noticed it is extremely difficult to

## Slide 10
Going from this

## Slide 11
To this

## Slide 12: Plan for next week THIS WEEK
Definitely: Complete the perimetry reading application
Most likely:Make the transformation program.
Opstimistically:Fix the left side of the pipeline.
Complete the pipeline!
  Finally be able to stream content.

## Slide 13: Perimetry reader prototype is up and running!
Perimetry_reader.py is up and running!

## Slide 14: Tranformation functions still in the Works
We have a defined structure that will fit in with the perimetry reader.
What happened?

## Slide 15: Whats next?
Definitely will be ready:
  Dissertation structure with introduction
  Tranform function prototype
Optimistically
  Complete pipeline.